COS80029 – Technology Application Project

Final Reflection Report (Individual)

Name: Arun Ragavendhar Arunachalam Palaniyappan

Student ID: 104837257

Project Title: XC2-Benchmarking LLM Safety Against Social Engineering   Techniques

Facilitator: Dr. Xinyi Cai

Table of Contents

1. Introduction	3

2. Problem statement and Project background	3

3. Objectives	4

4. Scope	4

4.1 Desired outcomes and benefits	4

4.2 In scope (client-aligned)	5

4.3 Out of scope	5

4.4 Success measures and acceptance criteria	5

4. Self-Assessment	6

4.1 Roles and responsibilities (with expectations)	6

4.2 What was achieved and why it mattered	6

4.3 How XC2 fed CSIRO’s pipeline (and the “ultimate question”)	7

5. List of Contributions	7

5.1 Technical project contributions (sequence of work)	8

5.2 Team management & coordination contributions	10

5.3 How these contributions supported CSIRO’s broader pipeline	10

6. Learning Outcome Assessment	10

6.1 ULO 1: Selecting and applying appropriate technologies and sources of information to provide cost-effective solutions to real-life problems	11

6.2 ULO 2: Appraising technology challenges by independently performing ethical, scholarly and applied research	11

6.3 ULO 3: Selecting and applying proper research methods and practices to interpret and critically appraising data ethically acquired during technology application	12

6.4 ULO 4: Planning, designing, developing, and presenting solutions for a real-life project in a team environment, with a strong emphasis on ethical considerations and cyber security	13

6.5 ULO 5: Demonstrating an understanding of the relationships between knowledge from technical units and its practical application in a real-life organisational setting, through reflective practice, and self & peer evaluation	13

6.6 ULO 6: Demonstrating an awareness and understanding of professional behaviours as well as social and cultural perspectives in an organisational context	14

7. Reflections	14

7.1 The most important things learned	14

7.2 The things that helped most	15

7.3 Topics that were particularly challenging	15

7.4 Topics that were particularly interesting	15

7.5 Topics, concepts, and tools learned well	15

7.6 Areas to improve	16

7.7 Progress in this unit	16

7.8 If the unit were repeated, what would be done differently	16

7.9 Other reflections	16

8. Conclusion	17

## 1. Introduction

This report presented the individual outcomes for COS80029 – Technology Application Project. It set out the work completed, the evidence produced, and how those outputs aligned with the unit learning outcomes. The report was structured with a concise self-assessment, a list of major evidence, a mapping to each learning outcome, and a short reflection.

The project examined whether commercial AI chat products resisted social-engineering jailbreaks in realistic, user-facing conditions. Testing on the product interface (not raw API endpoints) was required by the client so the team could build a dataset of prompts that worked in the actual chat experience where safety filters, sign-in state, chat history, and rate limits affected behaviour. A ~616-prompt set was created from shortlisted social-engineering techniques, validated with an R checker, and used to test Grok, Gemini, and OpenAI for direct vs paraphrased attacks. An inference-only “LLM Safety Judge” was used to assign labels that were observed alongside human labels, and a Python notebook regenerated the figures and tables cited in this report. All artefacts were packaged in a single repository with a plain-English README so a new reviewer could re-run the steps quickly. The work ran from Week 1 (4 Aug) to Week 12 (31 Oct) under simple, auditable practices.

## 2. Problem statement and Project background

Organisations increasingly relied on AI chat products, yet small wording changes using social-engineering (e.g., urgency, pretexting, authority) often flipped a refusal into a successful jailbreak. The practical risk lived at the product interface, because that was where safety policies, history, quotas, and UI nudges actually influenced responses. However, there was no clear and repeatable way to measure how easily products could be manipulated or which fixes would reduce that risk.

CSIRO initiated this project to address that gap within its focus on secure, trustworthy use of generative AI. The project (XC2) created a validated, realistic dataset and used it to probe named chat products under normal use. Testing the product UI—rather than model APIs—was intentional and client-aligned: it matched how real users interacted with the systems and captured the effects of product-level guardrails. The report documented methods, evidence, and results in a form that a non-specialist could follow and verify.

## 3. Objectives

The project set clear goals and kept them practical and testable:

- Systematise attack tactics.
Define and document a simple classification that mapped social-engineering strategies to prompt patterns and injection mechanisms, with formal definitions and examples for at least eight techniques.

- Build realistic training/evidence data.
Curate documented attack patterns across multiple social-engineering strategies and produce paired direct vs paraphrased prompts that reflected real user wording.

- Generate paraphrases reliably.
Where needed, fine-tune a paraphraser LLM to turn direct prompts into indirect, tactic-aligned versions; otherwise use controlled paraphrase methods that met the same standard.

- Create a reproducible prompt repository.
Assemble a shareable prompt set suitable for re-running tests and comparing products in a like-for-like way.

- Execute evaluation runs and report results.
Test the prompt set across three or more LLM families as products, and report Attack Success Rate (ASR) and other relevant observations (e.g., transfer to paraphrases).

- Make it provable, safe, and easy to repeat.
Publish checklists and procedures for reproducibility, ethics, and responsible use; ensure archived artefacts conformed to those criteria; and provide a short, clear report of methods, findings, limitations, and next steps.

## 4. Scope

### 4.1 Desired outcomes and benefits

- Product-level evidence: A dependable, repeatable way to measure jailbreak risk where it actually occurs—inside the chat product.

- Reusable assets: A clean, validated dataset plus simple scripts so reviewers could reproduce plots and tables without friction.

- Operational clarity: Straightforward instructions, visible QA checks, and minimal cloud-security notes (access, encryption, logging, recovery) that a non-specialist could follow.

- Actionable signals: Direct vs paraphrased comparisons that showed where risk increased and what to fix first.

### 4.2 In scope (client-aligned)

- Testing Grok, GPT, and Gemini as chat products using the curated direct/paraphrased prompt set.

- Dataset creation and validation with the R validator (schema, missingness, duplicates, length distribution, agreement charts).

- Analysis notebook to regenerate figures and tables used in the report.

- Use of an inference-only LLM Safety Judge to assign labels that were observed alongside human labels.

- Reproducibility materials: a plain-English README, run steps, and minimal troubleshooting.

- Cloud security notes for the Vertex AI endpoint and OneDrive storage (least-privilege access, encryption in transit/at rest, light logging).

### 4.3 Out of scope

- Benchmarking raw API endpoints or running paid API stress tests (by design, product-UI behaviour was the focus).

- Building production-grade defences, guardrails, user interfaces, or multi-tenant services.

- Collecting or processing PII or other sensitive data; web-scale scraping; undisclosed testing on external systems or people.

- Training new base LLMs; only allowed fine-tuning or inference was considered as needed.

### 4.4 Success measures and acceptance criteria

- Clear taxonomy: At least eight well-defined, non-overlapping techniques with examples and mechanism mapping approved by the client.

- Data integrity: Ten or more documented attack patterns across multiple social-engineering strategies, with metadata for reuse and audit.

- Paraphrase quality (if used): Indirect prompts stayed faithful to intent and aligned with the chosen tactic on a small validation set.

- Reproducibility: Inputs, configurations, seeds, evaluation steps, and transcripts were logged so a short re-run reproduced pass/fail outcome.

- Evaluation breadth: Prompts were tried on at least three distinct LLM families as products, with ASR and key observations reported.

- Safety and ethics: No PII or harmful artefacts; procedures followed agreed checklists.

- Deliverables complete: Repository ready with prompts, validator, analysis notebook, and a concise report of methods, findings, limits, and recommended next steps.

## 4. Self-Assessment

### 4.1 Roles and responsibilities (with expectations)

- Method & test design.
Expected to define a simple, repeatable way to probe chat products (not APIs) using direct vs paraphrased prompts mapped to social-engineering techniques.

- Dataset curation & evidence hygiene.
Expected to shortlist techniques, draft prompt patterns, maintain clean versions, and keep an auditable trail from idea → prompt → result.

- Data-quality validation (R).
Expected to produce an R script that checked schema, missingness, duplicates/near-duplicates, prompt lengths, and agreement charts, and saved plots for the record.

- Analysis & reporting (Python).
Expected to deliver a notebook that regenerated figures/tables used in the report so reviewers could verify results without guesswork.

- Label support (LLM Safety Judge, inference-only).
Expected to obtain judge-assigned labels for observation beside human labels, and keep usage scoped, documented, and safe.

- Repository & release management.
Expected to create the GitHub organisation, structure the repo, push all files, add teammates with correct roles, and ship a plain-English README so others could re-run the work.

- Cloud security & ethics.
Expected to document minimal, practical checks for Vertex AI and OneDrive (least-privilege access, encryption, light logging, rollback) and ensure no PII or unsafe artefacts were stored.

- Stakeholder communication.
Expected to keep work visible and reviewable (Trello sequence, dated screenshots, weekly updates, and a tidy evidence pack).

### 4.2 What was achieved and why it mattered

- Delivered a validated ~616-prompt dataset covering direct and paraphrased attacks aligned to clear social-engineering tactics, giving the project a realistic, product-level test bed.

- Built the R validator that surfaced data issues early (schema, missingness, duplicates, length outliers) and saved colourful plots, lifting data quality and reviewer confidence.

- Produced the analysis notebook that recreated all figures/tables on demand, turning one-off findings into reproducible results.

- Obtained LLM-judge labels (observed alongside human labels) and kept the scope inference-only with clear notes, adding a second perspective without over-claiming.

- Set up the GitHub organisation and repository as the single source of truth, added all teammates with correct roles, and published a clear README so a new reviewer could follow the steps end-to-end.

- Documented cloud security practices (access, encryption, logging stance, rollback) and kept harmful content out of logs and storage, meeting ethical and safety expectations.

- Maintained a clean audit trail (Trello timeline, screenshots, evidence bundle), which supported grading transparency and future reuse.

Significance to the project.
These outcomes made the work repeatable, verifiable, and safe at the point that mattered—the chat product interface. The dataset, validator, analysis, and packaging together formed a usable benchmark that others could run without specialist setup.

Significance to learning.
The work strengthened practical skills in experiment design (product vs API nuance), data quality and auditability (R), analysis reproducibility (Python), secure operations (least-privilege, minimal logging), and technical communication (plain-English runbooks and READMEs). The project also reinforced disciplined evidence capture so claims remained easy to check.

### 4.3 How XC2 fed CSIRO’s pipeline (and the “ultimate question”)

This project, XC2, supplied the measure layer in a three-step pipeline that CSIRO used to move from evidence to trust:

- Inputs produced by XC2. A validated, product-level dataset (~616 prompts), a clean R validator, a reproducible analysis notebook, and judge-assigned labels (observed alongside human labels) formed a ready test harness for downstream work.

- How XC3 used it (bias & consistency). XC3 reused XC2’s prompts and outcomes to check whether safety decisions stayed consistent under paraphrase and whether bias surfaced in edge cases, giving a grounded starting point for mitigation (e.g., RLHF/LoRA) without re-creating data.

- How XC4 used it (security audit). XC4 embedded the XC2 corpus as a red-team attack suite inside an audit framework, enabling repeatable pre-release checks, risk matrices, and regression tests when products or policies changed.

Why this mattered. With XC2 providing repeatable product-level evidence, CSIRO could address the ultimate question— “Can we trust generative-AI chat products, and how do we keep them trustworthy over time?”—by chaining:
measure (XC2) → mitigate (XC3) → audit (XC4). This turned isolated findings into an operational loop where fixes were tested for fairness and safety, and then proven to hold through ongoing audits.

## 5. List of Contributions

This section summarises the individual contributions, week-by-week. It is supported by screenshots and links can be dropped in directly (OneDrive file, Trello card, GitHub repo). Language is simple and specific, with no duplication across items.

### 5.1 Technical project contributions (sequence of work)

Weeks 1–2 – Early research and scoping (prompt injection + social-engineering tactics)

- Completed two short research briefs on prompt injection and social-engineering trick families used to bypass guardrails.

- Captured clear, layman notes that shaped the later taxonomy and dataset grid.

- Evidence: Screenshot(s) + link(s)

  - OneDrive: Week 1 & Week 2 — research notes / C_R2_Arun.docx

  - Trello: “Arun Individual Summary (Week 1 & Week 2)” card

Weeks 3–4 – Client slide prep (risk surface beyond prompts)

- Built assigned presentation slides explaining attacker goals, memory/retrieval risks, and protocol-level widening of the attack surface.

- Used simple diagrams and examples to make the risks understandable to non-specialists.

- Evidence: Screenshot(s) + link(s)

  - OneDrive: Week 3 & Week 4 — slides

  - Trello: “Arun Slides (Week 3 & Week 4)” card

  - Slides: Technology Application Project Slides.pptx

Weeks 4–6 – Assignment 1: “Establishment” + system diagram

- Wrote the Establishment section (methods, sprint rhythm, working rules) and produced the high-level system architecture diagram to guide the team’s flow of work.

- This set the cadence used through Week 12 and clarified hand-offs.

- Evidence: Screenshot(s) + link(s)

  - OneDrive: Week 5 — Assignment 1 artefacts

  - Trello: “Assignment 1 – Arun” card

Weeks 5–6 – Taxonomy and dataset template; first prompt batches

- Drafted a practical taxonomy of social-engineering techniques for the project (e.g., urgency, pretexting, impersonation, reciprocity).

- Created the dataset grid template (direct vs paraphrased prompts) and executed the first batch entirely on a product UI to reflect real user conditions.

- Recorded outputs with screenshots and labelled results in the matrix.

- Evidence: Screenshot(s) + link(s)

  - PDF: Week 5 Task – Taxonomy.pdf

  - Excel: Arun_Dataset Grid with Prompts tested(week6).xlsx_

  - Trello: “Generate Direct & Paraphrased Prompts by Technique & Attack Category – Arun” card

Week 7 – Dataset growth and tri-model testing

- Added 15 new prompts (direct + paraphrased) and tested on GPT-5, Grok, and Gemini (product interfaces).

- Logged labels consistently and shared with the team for merge.

- Evidence: Screenshot(s) + link(s)

  - Excel: Arun_Dataset Grid with Prompts tested(week7).xlsx_

  - Trello: “Continue growing the prompts repository – Week 7” card

Week 8 – Dataset growth

- Added 23 prompts; repeated tri-model tests; updated labels and notes.

- Evidence: Screenshot(s) + link(s)

  - Excel: Arun_Dataset Grid with Prompts tested(week8).xlsx_

  - Trello: “Continue growing the prompts repository – Week 8” card

Week 9 – Dataset growth

- Added 25 prompts; maintained screenshot evidence and consistent labelling.

- Evidence: Screenshot(s) + link(s)

  - Excel: Arun_Dataset Grid with Prompts tested(week9).xlsx_

  - Trello: “Continue growing the prompts repository – Week 9” card

Week 10 – Dataset growth

- Added 32 prompts; completed direct vs paraphrased testing across all three products and shared compiled labels.

- Evidence: Screenshot(s) + link(s)

  - Excel: Arun_Dataset Grid with Prompts tested(week10).xlsx_

  - Trello: “Continue to grow the tested prompt dataset (Week 10)” card

Week 11 – R-based validator + figures for client presentation

- Built a single-file R validator that opens via file picker and shows only the required View() tables: schema checks, strict missingness, technique counts, exact/near duplicates, length outliers, paraphrase duplicates, split-leakage, and agreement (direct↔paraphrase per model; inter-model on paraphrases).

- Validated the evolving dataset and generated clean plots/tables used in the client presentation (e.g., success-rate comparisons, technique/model heatmaps, clustering views, and agreement charts).

- Served as an on-screen technical presenter in the group video and co-developed the script for clarity and accuracy.

- Evidence: Screenshot(s) + link(s)

  - OneDrive: Week 11 — validator & outputs

  - Trello: “Validation of the Dataset using an automated script in R” card

  - Slides/Video: Final Project Delivery and Demonstration to Client

Week 12 – Packaging the final deliverable (GitHub org + repo + README/manual)

- Created the GitHub organisation and private repository, assembled the full repo structure, pushed all artefacts (data, R validator, Python analysis notebook, figures/tables, presentation), added teammates with correct roles, and enabled branch protection on main.

- Wrote a clean README and user manual so reviewers can reproduce steps end-to-end (dataset → R validation views → Python analysis figures/tables).

- Logged evidence (screenshots, initial commit hash, access audit).

- Evidence: Screenshot(s) + link(s)

  - GitHub: COS80029-TAP-XC2-Project / XC2_Benchmarking_LLM-Safety_Against_Social_Engineering_Techniques

  - Trello: “Set up GitHub Repository and create the final project deliverable and user manual (XC2)” card

Where relevant, insert the matching screenshot directly under each item and paste the OneDrive/Trello/GitHub link beside “Evidence”.

### 5.2 Team management & coordination contributions

- Weekly cadence and logistics: Booked discussion spaces, set up short working sessions, and kept the team moving to the two-week sprint rhythm locked in during Assignment 1.

  - Evidence: Screenshot(s) of calendar bookings / Trello “Tasks – Current Week”.

- Communication and unblockers: Answered teammate questions on testing steps, label conventions, and screenshot evidence; shared examples, mini-checklists, and fixes when items failed validation.

  - Evidence: Trello comments on dataset cards; validator notes/screenshots.

- Quality gatekeeping: Reviewed dataset entries for technique alignment, duplicate/paraphrase issues, and near-dup similarity; flagged and corrected outliers to keep the dataset clean for analysis.

  - Evidence: R validator outputs (duplicate/length/leakage checks) used as QA receipts.

- Client-ready packaging: Helped merge slides and figures into the Week 11 deck and ensured the Week 12 repo contained everything a reviewer needs (README entry points, reproducible paths, and minimal friction for setup).

  - Evidence: Final slides, repo tree screenshot, README excerpts.

### 5.3 How these contributions supported CSIRO’s broader pipeline

- By keeping all testing on product UIs, the dataset and labels reflected the real user surface that CSIRO cares about hardening.

- The R validator and consistent evidence logging made the dataset reusable and auditable, which is essential for downstream analysis and framework work.

- The final GitHub package provided a single, reproducible source of truth that CSIRO can hand to adjacent streams without rework.

## 6. Learning Outcome Assessment

The items below map completed work to each Unit Learning Outcome (ULO). For each ULO, 2–3 concrete examples are expanded with brief evidence pointers.

### 6.1 ULO 1: Selecting and applying appropriate technologies and sources of information to provide cost-effective solutions to real-life problems

What was done

- Chose product-interface testing (web/chat apps) over raw APIs to reflect real user risk and avoid API costs and account blocks, as required by the client.

- Used a minimal, reproducible toolchain: Excel/CSV + R (single-file validator) + Python (single notebook), with GitHub for packaging and Trello/OneDrive for lightweight coordination and storage.

- Drew on research papers and reputable community sources to shortlist social-engineering techniques and translate them into prompt patterns.

Key examples

- R single-file validator (cost-light, repeatable): Implemented View-only checks (schema, missingness, exact/near dupes, length outliers, paraphrase overlaps, split leakage, per-/inter-model agreement).
Evidence: Dataset_preprocessing_and_validation/validate_prompts_views.R (repo), Trello card “Validation of the Dataset… (Week 11)”.

- Python analysis notebook: Produced all figures/tables from the final dataset without extra tooling or paid services.
Evidence: Deep_Analysis_of_dataset_and_Evaluations.ipynb (repo).

- Product-UI testing harness: Executed and logged results for GPT-5/Gemini/Grok using the dataset grid, avoiding API spend while matching the client’s real-world surface.
Evidence: Week 6–10 Excel files; Trello week cards (screenshots provided).

### 6.2 ULO 2: Appraising technology challenges by independently performing ethical, scholarly and applied research

What was done

- Reviewed academic/industry sources on prompt injection and social engineering; distilled them into a working taxonomy and test plan.

- Identified practical constraints (rate limits, sign-in state, UI guardrails) and shaped the protocol accordingly.

- Documented limitations and observations (e.g., judge labels were observed alongside human labels; no separate accuracy claim was made here).

Key examples

- Research briefs and slide synthesis (Weeks 1–4): Summarised threat patterns beyond prompts (memory/retrieval/protocol risks) to guide what to test.
Evidence: OneDrive Week 1–4 docs, “Technology Application Project Slides.pptx”.

- Taxonomy + dataset grid (Weeks 5–6): Turned research into concrete techniques and prompt patterns for direct vs paraphrased attacks.
Evidence: Taxonomy_of_social_engineering_techniques/ (repo), Week-6 grid file, Trello taxonomy card.

- Method refinements in practice: Chose product-UI testing over APIs; added near-duplicate and leakage checks once early duplicates surfaced.
Evidence: R validator console notes/plots; Trello validator card.

### 6.3 ULO 3: Selecting and applying proper research methods and practices to interpret and critically appraising data ethically acquired during technology application

What was done

- Built and validated a ~616-prompt dataset with per-model outcomes for direct vs paraphrased attacks.

- Applied data-quality gates before analysis: missingness, duplicates/near-duplicates, paraphrase overlaps, split leakage, and agreement metrics.

- Used a single notebook to compute attack success patterns and generate publication-ready figures/tables.

Key examples

- End-to-end data appraisal pipeline: Validation (R) → Analysis (Python) → Figures/Tables, with transparent assumptions and no side effects on disk (besides outputs/figures).
Evidence: R script + notebook + generated plots folder (repo).

- Tri-model, multi-week execution: Systematic logging of results for GPT-5, Grok, Gemini across Weeks 6–10 with screenshots and labels.
Evidence: Week 6–10 Excel files; Trello week cards/screenshots.

- Critical reviews of results: Checked inter-model and direct vs paraphrase agreement to separate robust effects from noise.
Evidence: R validator agreement views; analysis notebook sections.

### 6.4 ULO 4: Planning, designing, developing, and presenting solutions for a real-life project in a team environment, with a strong emphasis on ethical considerations and cyber security

What was done

- Contributed to the Establishment section (sprint rhythm, rules) and produced the system architecture diagram for a clear, reproducible flow.

- Delivered a client-facing presentation and contributed to the final recorded video, explaining the evaluation setup and key findings in plain English.

- Packaged the work into a private GitHub repository with a clean README/user manual, branch protection, and evidence logging.

Key examples

- Project planning artefacts: Establishment section + diagram guided the team’s two-week cadence and hand-offs.
Evidence: Assignment-1 (Establishment) materials; Trello “Assignment 1 – Arun” card.

- Presentation & demo narrative: Clear walkthrough of the dataset, validator, and analysis outputs; simple figures and callouts for non-specialists.
Evidence: Final deck and video; Trello presentation card.

- Final deliverable packaging: Org+repo creation, structure, file pushes, access roles, README entry points, branch protection on main.
Evidence: Repo tree screenshot; Trello “Set up GitHub Repository…” card.

### 6.5 ULO 5: Demonstrating an understanding of the relationships between knowledge from technical units and its practical application in a real-life organisational setting, through reflective practice, and self & peer evaluation

What was done

- Brought together skills from programming (R/Python), data quality, and software engineering (GitHub, issue tracking, reproducibility) to serve a concrete client need.

- Used Trello for lightweight planning and weekly reflections to adjust scope (e.g., reinforce validation before scaling dataset).

- Ensured outputs were reusable by adjacent work (e.g., bias checks or audit frameworks), aligning with CSIRO’s broader pipeline.

Key examples

- Reflection artifacts: Weekly Trello comments/screens and the TAP Final Reflection document recorded what changed and why.
Evidence: Trello card history; /TAP Final Reflection.docx.

- From unit skills to deliverables: Technical unit skills (data wrangling, scripting, version control) were translated into a reviewer-friendly README + one-click notebook.
Evidence: Repo README.md, notebook and figures.

- Organisation-ready packaging: Single source of truth in GitHub; OneDrive used for controlled evidence storage; minimal overhead for reviewers.
Evidence: Repo screenshot; OneDrive folder references.

### 6.6 ULO 6: Demonstrating an awareness and understanding of professional behaviours as well as social and cultural perspectives in an organisational context

What was done

- Followed ethical handling of adversarial content: no PII, minimal payload logging, safe phrasing in documentation, and clear do-not-repurpose notes.

- Practised professional communication: on-time updates, plain-English writing, accessible visuals, and courteous review cycles.

- Considered cloud and data hygiene: restricted access, encryption in transit/at rest (provider defaults), and simple cleanup guidance.

Key examples

- Ethics & safety gates: Validation and reporting avoided harmful content reproduction; guidance in README limited misuse.
Evidence: README “safety/use” notes; validator’s View-only approach.

- Cloud posture (lightweight, appropriate): Private repo; OneDrive restricted to university accounts; evidence of roles and branch protection.
Evidence: Repo settings screenshot; Trello “Set up GitHub Repository…” card.

- Inclusive documentation: Step-by-step instructions, minimal jargon, screenshots, and figures so non-specialists could follow the process.
Evidence: README; client deck excerpts.

## 7. Reflections

### 7.1 The most important things learned

- Real risk sits at the product interface. Small social-engineering paraphrases often flipped outcomes on chat products that initially refused direct harm requests. This confirmed that testing the UI layer (policies, safety prompts, rate limits) mattered more than raw APIs for measuring user-facing safety.

- Evidence beats opinion. A lightweight pipeline (R validator → Python analysis) produced repeatable figures and tables. Decisions (e.g., on duplicates, leakage, or agreement) were grounded in data rather than anecdotes.

- Taxonomy first, then prompts. A clear set of techniques (e.g., pretexting, urgency, authority) made prompt generation quicker, less error-prone, and easier to audit.

- Reproducibility is a feature. A single README, one R script, one notebook, and a clean repo structure reduced setup friction for reviewers and future users.

### 7.2 The things that helped most

- Simple tooling, consistently used. Excel/CSV for logging, R for validation, Python for analysis, GitHub for packaging, and Trello/OneDrive for coordination kept the focus on results rather than infrastructure.

- Incremental weekly cadence. Growing the dataset from Weeks 6–10 and validating in Week 11 avoided a risky “big-bang” push at the end.

- Plain-English communication. Slides and README drafts written for non-specialists clarified thinking and improved team alignment.

### 7.3 Topics that were particularly challenging

- Defining “near-duplicate” and paraphrase overlaps. Getting thresholds wrong would inflate success rates; the validator and screenshots helped keep this honest.

- Product variability. Signed-in/out state, safety nudges, and transient UI changes affected behaviour; runs needed discipline and careful logging.

- Ethics and clarity. Describing harmful prompts without reproducing them verbatim required careful wording and consistent redaction.

### 7.4 Topics that were particularly interesting

- Paraphrase-driven jailbreaks. Human-like rewording reliably changed model behaviour—an instructive demonstration of why guardrails must reason about intent, not just keywords.

- Agreement views. Per-model and inter-model agreement exposed where effects were robust versus model-specific noise.

- Validator design. Turning messy spreadsheet checks into a one-file R workflow was both useful and satisfying.

### 7.5 Topics, concepts, and tools learned well

- Data validation at speed. Schema/missingness/duplicate/leakage checks and agreement diagnostics were implemented cleanly in R.

- Reproducible analysis. A single notebook regenerated all figures/tables; paths and assumptions were explicit.

- Packaging for reviewers. The GitHub org/repo, README entry points, and branch protection made the deliverable credible and easy to use.

### 7.6 Areas to improve

- Automation of product-UI testing. A headless/browser harness would reduce manual steps and improve repeatability.

- Label reliability. More structured inter-annotator checks and calibration tasks would strengthen human-label consistency.

- Security hardening for scale. If usage grew, private networking (e.g., VPC/PSC) and customer-managed keys would be prudent next steps.

- Statistical depth. Confidence intervals and power analysis on subgroup effects would sharpen claims.

### 7.7 Progress in this unit

Progress followed a clear arc: Weeks 1–4 (research and framing), Weeks 5–6 (taxonomy and first grid), Weeks 6–10 (systematic execution on three products), Week 11 (validator and QA), Week 12 (packaging and user manual). The pattern in Trello comments/screenshots shows steady throughput rather than spikes, which matched the two-week sprint rhythm.

How this unit will help in the future

- Safer AI by design. The habit of validating data, documenting procedures, and testing on the actual product surface transfers to any safety-critical AI project.

- Clear technical writing. The README, validator notes, and slides strengthened the ability to explain complex results to mixed audiences.

- Operational rigour. Lightweight but disciplined use of GitHub, checklists, and evidence logging is directly applicable in industry settings.

### 7.8 If the unit were repeated, what would be done differently

- Deliver a thin vertical slice in Week 3. A tiny end-to-end prompt→result→figure demo would lock the pipeline earlier.

- Front-load acceptance criteria. Freeze duplicate/leakage rules and screenshot protocols sooner to avoid revisiting definitions mid-stream.

- Automate the UI path earlier. Even partial browser automation would save time and reduce variance.

### 7.9 Other reflections

- The dataset, validator, and analysis created a reusable evidence base for product-level safety evaluation. That base aligned with the broader goal of building trustworthy AI: it let others audit risk with the same inputs and steps, not just the same conclusions.

## 8. Conclusion

This report showed a complete, reproducible answer to the project question: do paraphrased, social-engineering prompts bypass safety on everyday AI chat products? The work defined a clear taxonomy, built and validated a ~616-prompt dataset, tested leading products on direct vs paraphrased variants, and packaged the pipeline so others could rerun it. Testing on the product interface (not APIs) matched the client’s requirement and revealed where guardrails failed in real use. The deliverable now serves CSIRO’s broader pipeline: evidence from XC2 is ready to inform bias checks and security audits downstream.

The contribution was demonstrated across four areas:

- Technical delivery. A one-file R validator for schema/missingness/duplicates/leakage and agreement views; a Python analysis notebook that regenerates all figures/tables; and a clean, minimal repository with a README that lets reviewers reproduce results end-to-end.

- Dataset and evaluation. A structured taxonomy of social-engineering techniques; systematic prompt generation; week-by-week execution on three products; careful logging and screenshots; and observed labels from an LLM-based judge alongside human labels.

- Quality, ethics, and security. Plain checklists for reproducibility and safety (no PII, minimal payload logging); a lightweight cloud security review for Vertex AI and OneDrive (access, encryption, logging, rollback); and transparent limits and next-step hardening.

- Packaging and communication. Final GitHub organisation and repo setup (structure, access, branch protection), user/technical manual, client presentation materials, and clear Trello/OneDrive evidence to map activity to outcomes.

In particular, the work made strong contributions in these aspects:

- Turning a loose spreadsheet process into a repeatable validation pipeline (R + Python) with simple views and clean summaries.

- Producing a shareable dataset that reflects how real users interact with products, not just APIs—meeting the client’s test surface and revealing practical guardrail gaps.

- Shipping a reviewer-friendly repository that others can run without guesswork, with branch protection and visible entry points.

- Maintaining operational discipline (evidence logs, screenshots, weekly cadence) so claims are backed by artefacts, not opinions.

Overall, the project met its objectives: it delivered data, methods, and evidence that make product-level safety testable and repeatable. It also left clear next steps—UI-test automation, stronger label calibration, and scaled security hardening—so the same pipeline can grow from a classroom setting into an organisational practice for trustworthy AI.

Artefacts:

Week by week Trello Work

Main Trello Board Link to Join: https://trello.com/invite/b/68a5be8619bb51c80eef9827/ATTI8b80a811345bb52ec009fd85fcc2e67782786164/technology-application-project-xc2-wp1

Arun Individual Summary (week 1 & week 2)

Initial Research on Prompt Injection and social engineering tactics

Direct link to work done in  (week 1 & week 2): Week 1 & Week 2 - OneDrive

Link to Trello Board:

Arun Individual Summary on Technology Application Project XC2/WP1 | Trello

Arun Presentation Slides (week 3 & week 4)

A detailed presentation was created to give and showcase the research work done to the client by the end of week 4.

I learned that attackers can target not just prompts, but also memory, retrieval, and protocols in AI systems.
They use methods like poisoning data, cross-agent injection, and malicious GitHub issues to spread or steal information.
These attacks show that defenses must protect every layer—input, memory, system, and protocol—to reduce risks.

Direct link to work done in  (week 3 & week 4): Week 3 & Week 4 - OneDrive

Link to Trello Board: Arun Slides on Technology Application Project XC2/WP1 | Trello

Link to the presentation slides: Technology Application Project Slides.pptx

Arun’s Contribution to Assignment 1 – Project Concept Design (week 4 & week 5 & week 6)

I completed the Establishment section, setting out methods, sprint rhythm, and rules.
I also drew the diagram for the designed system architecture to make it clear and visual.
This helped give the project a structured and easy-to-follow flow.

Direct link to work done in  Week 5 : Week 5 - OneDrive

Link to Trello Board: Assignment 1 - Arun on Technology Application Project XC2/WP1 | Trello

Creating a taxonomy and generating Direct and Paraphrased Malicious Prompts by Technique and Attack Category (week5 & week6)

- A taxonomy of social engineering techniques created by studying and analysing multiple research papers.

- Created a grid of attack types vs. social-engineering tricks with direct and sly/paraphrased direct prompts, and I am testing them on GPT-5 to see what slips past guardrails.

- Created and tested every prompt on GPT 5, taking screenshots of test results for every case (in a separate word document) and updating, recording and documenting the results in the matrix table (in a separate excel sheet).

- Completed testing and recording results for ‘Hate and Violence Attack’ Category under all of the given 10 social engineering techniques.

- Shared the prompt Dataset Grid template which I created, with all team members and advised on the next steps of testing using it. Advised the team on next stages of work to be done - collecting testing screenshots from the LLMs we are testing the prompts on and the responses from these LLMs.

Direct link to work done in Week 6: Arun_Dataset Grid with Prompts tested_(week6).xlsx

Link to Trello Board: Generate Direct and Paraphrased Malicious Prompts by Technique and Attack Category - Arun on Technology Application Project XC2/WP1 | Trello

Continue to growing the tested prompt dataset (week7)

Finished executing 15 prompts for week 7. Tested both direct prompts and paraphrased prompts on GPT 5, Grok and Gemini. Recorded the outputs, labelled the results and shared it with the group.

Direct link to work done in Week 7: Arun_Dataset Grid with Prompts tested_(week7).xlsx

Link to Trello Board:  Continue growing the prompts repository - Week 7 on Technology Application Project XC2/WP1 | Trello

Continue to growing the tested prompt dataset (week 8)

Finished executing 23 prompts for week 8. Tested both direct prompts and paraphrased prompts on GPT 5, Grok and Gemini. Recorded the outputs, labelled the results and shared it with the group.

Direct link to work done in Week 8: Arun_Dataset Grid with Prompts tested_(week8).xlsx

Link to Trello Board:  Continue growing the prompts repository - Week 8 on Technology Application Project XC2/WP1 | Trello

Continue to growing the tested prompt dataset (week 9)

Finished executing 25 prompts for week 9. Tested both direct prompts and paraphrased prompts on GPT 5, Grok and Gemini. Recorded the outputs, labelled the results and shared it with the group.

Direct link to work done in Week 9: Arun_Dataset Grid with Prompts tested_(week9).xlsx

Link to Trello Board:  Continue growing the prompts repository - Week 9 on Technology Application Project XC2/WP1 | Trello

Continue to growing the tested prompt dataset (week 10)

Finished executing 32 prompts for week 10. Tested both direct prompts and paraphrased prompts on GPT 5, Grok and Gemini. Recorded the outputs, labelled the results and shared it with the group.

Direct link to work done in Week 10: Arun_Dataset Grid with Prompts tested_(week10).xlsx

Link to Trello Board:  Continue to grow the tested prompt dataset (week 10) on Technology Application Project XC2/WP1 | Trello

Validation of the Dataset using an automated script written in R language and getting the final client presentation ready (Week 11)

Built a single-file R validator that reads the dataset via file picker, shows only the requested View() tables (schema, missingness, missing rows, technique counts, exact/near dupes, length outliers, paraphrase dupes, split leakage, and per-model + inter-model agreement), and prints clean console summaries.
Validated current data (323 rows) with technique-based counts, strict missing detection, duplicate/paraphrase checks, cross-split leakage detection, and Grok/GPT-5/Gemini agreement metrics—ready for WP3 and future dataset growth.

Direct link to work done in Week 11: Week 11 - OneDrive

Link to Trello Board:  Validation of the Dataset using an automated script written in R language on Technology Application Project XC2/WP1 | Trello

Final Video Presentation Creation (End of week 11)

For the group video presentation, I served as an on-screen technical presenter, explaining the LLM Judge Analysis tool in depth about how our fine-tuned LLM judge assigns “safe” vs “unsafe” labels, the evaluation setup, and the key results, conclusions and takeaways. I co-developed the script (planning, drafting, and editing) for this and contributed throughout the filming process in close collaboration with Vikas and Aarathi, ensuring the narrative was clear, accurate, and engaging.

I was the main creator and developer of the end-to-end RStudio data-validation pipeline, which I designed, implemented, and verified, to pre-process, clean up and validate the full 616-prompt dataset, verifying dataset integrity and making it ready for deeper analysis. Based on the ISO/IEC 25012 and DAMA dataset validation frameworks, the validator checked schema consistency, missing values, duplicates, split-leakage risks, and per-model agreement between Direct and Paraphrased prompts, as well as inter-model agreement across all samples, thereby enhancing dataset balance across social engineering techniques, data accuracy, and the technical credibility of our results. I also built clear graphical plots and tables to visually communicate these checks and outcomes, which we incorporated into the video presentation.

Video submission link: llm-benchmarking-against-social-engineering-prompt-attacks-Xinyi-Cai.mp4

Set up GitHub Repository and create the final project deliverable and user manual (XC2) – week 12

Task Completed: org created, repo structured, files pushed, teammates added with correct roles. Repo now serves as the single reproducible source of truth.
Evidence logged (screenshots + initial commit hash + access audit); README entry points verified, and branch protection enabled on main.

Direct link to work done in Week 12 (GitHub Repository link of complete project): COS80029-TAP-XC2-Project/XC2_Benchmarking_LLM-Safety_Against_Social_Engineering_Techniques

Trello board link : Set up GitHub Repository and create the final project deliverable and user manual (XC2) on Technology Application Project XC2/WP1 | Trello