ICT80004 – Master Timeline & Evidence Index (Weeks 1–12)

Project: Benchmarking & Securing LLMs Against Adversarial Prompt Attacks (CSIRO Data61)
Student: Arun Ragavendhar A. Palaniyappan (ID: 104837257)

A. Week-by-Week Timeline (Concise)

| Week | Dates | Focus | Key Activities | Evidence / Artifacts |
| --- | --- | --- | --- | --- |
| W1 | 4–8 Aug | Foundations | Read 2 starter papers (SStuBs, CoT); prepared & presented PPT; received 5 new papers on prompt injection/defences; began BIPIA review | Weekly Form #01; PPT v1; notes |
| W2 | 11–15 Aug | Literature sweep | Finished BIPIA; reviewed HOUYI, LLM Exploitation, StruQ, Systematic Analysis; drafted comparative table & early taxonomy | Weekly Form #02; lit-comparison table draft |
| W3 | 18–22 Aug | Hands-on (code) | Practical testing of vulnerable snippets across models; started comparative table; documented methodology | Weekly Form #03; code test logs |
| W4 | 25–29 Aug | (to collect) | Likely: continue code-based tests; extend table; prep review notes | Missing form |
| W5 | 1–5 Sep | Code-suite complete | Added 7 new cases (UAF, double free, buffer overflow, etc.); compiled results across models & prompting styles | Weekly Form #05; consolidated code-suite doc; results table |
| W6 | 8–12 Sep | Prompt attacks (text) | Built category grid (Violence/Hate, Weapons, Criminal Planning); 10 social-engg techniques; tested on GPT-5; screenshots/annotations | Weekly Form #06; dataset grid; evidence screenshots |
| W7 | 15–19 Sep | Grid finalised; FPA intro | Finalised direct/paraphrased coverage; mapped techniques; reviewed “Trust Me, I Know This Function…”; connected to FPAs | Weekly Form #07; grid v2; paper notes |
| W8 | 22–26 Sep | FPA pipeline (pilot) | Implemented semantics-preserving perturbation pipeline; pilot function set; smoke tests; basic defences | Weekly Form #08; fpa_pipeline code; pilot outputs |
| W9 | 29 Sep–3 Oct | FPA full build | Implemented full FPA pipeline + mock LLM; vowel membership & nth_prime cases; slides (TL;DR, threat model, formalism) | Weekly Form #09; slides; CSV outputs |
| W10 | 6–10 Oct | FPA 5-case suite | Completed 5 cases (drop_u, nth_prime off-by-one, LSWR tweak, in-range boundary, to_cents normalization); comprehensive PPT; end-to-end success | Weekly Form #10; multi-case PPT; generator scripts |
| W11 | 13–17 Oct | Consolidation | Planned: consolidate research/code/results; prepare final report & presentation; schedule final review | Awaiting form |
| W12 | 20–24 Oct | Finalisation | Planned: final presentation, 1-min pitch video script, report, evidence pack | Awaiting form |

B. Evidence Checklist (Attach/Link as you go)

- Weekly Comms PDFs: #01–#03, #05–#10 (✓). #04, #11, #12 now added as email text (✓ to ingest into PDF later).

- Literature set (✓): BIPIA, CoT (NeurIPS 2022), Indirect Prompt Injection benchmark/defense, LLM Exploitation (security perspective), StruQ, Trust-me-I-know-this (bias in static analysis).

- Code-based suite (✓): 12 cases compiled (overflow, NULL deref, OOB index, div/0, SQLi, UAF, double free, buffer overflow, format string, command injection, path traversal, uninitialised var); consolidated results across GPT-4/5, Grok, Gemini, Llama-3, DeepSeek V1 with 4 prompting styles; CWE-121 one-file demo (cwe121_showcase.c) with ASan/UBSan evidencing bad vs good paths; screenshots + logs.

- Prompt injection dataset (✓): category grid (Violence & Hate et al.), direct vs paraphrased prompts, placement variation, outcomes; evidence screenshots.

- FPA artifacts (✓): multi- and single-case generators (mock evaluation), 5 deception patterns (vowel, nth_prime, lswr, in_range, to_cents / plus count_first_n variant), CSV outputs, terminal screenshots, slide figures.

- Scripts & tools (✓): validate_prompts_views.R (dataset QA), repro harness, Makefile/README for demos.

- Admin & comms: mid-internship review (to attach), meeting notes/emails, risk/ethics notes.

B2. Core Deliverables — Evidence Snapshot

Code-based attacks (Weeks 3–5, 11)

- Coverage: 12 classic vulns with vulnerable→fixed snippets and compile/run verification.

- Cross-model results matrix captured under four prompting styles; consistent minimal-fix patterns observed; flagged occasional unsafe suggestions (e.g., clamping, type shifts) and rejected.

- Live demo (CWE-121) shows stack-buffer-overflow vs guarded code with sanitizer proof; single-file design enables 2–3 min walkthrough.

Text-based attacks (Weeks 6–8)

- Dataset: direct templates + conversational paraphrases mapped to techniques (urgency, attention-grab, persuasion, quid-pro-quo, authority, social proof, reciprocity, story/empathy, reverse SE) and placements (start/mid/end).

- Outcomes: direct prompts usually refused; paraphrases sometimes elicit partial/safe-looking but directionally problematic outputs; logged as Partial Success/Success with notes.

Validator (R) added
File: validate_prompts_views.R
Purpose: one-file QA for the prompt dataset with no writes to disk; opens only the requested View() tables.

- Auto-ingest: file picker; supports .xlsx/.xls (first sheet) or .csv.

- Checks: schema + strict missingness; exact & near-duplicate prompts (cosine on 3–6-gram DTM); length outliers; technique coverage; paired-field identity; paraphrase exact-dup pairs; cross-split near duplicates (leakage) with threshold; direct↔paraphrase agreement per model; inter-model agreement on paraphrased results (percent agreement & Cohen’s κ) with confusion matrices.

- Heuristics: auto-detects representative text columns (prompt|text|instruction|input) and result columns (direct vs paraphrased) when not specified.

- Console summary: counts for dups/outliers/leakage + compact IRR metrics.

- Outputs: View tables only (schema, missingness, dup sets, technique counts, agreement summaries/confusions); returns an invisible list for programmatic use.

How we’ll use it in the report/deck

- Slide S5 (Datasets & tooling): add a bullet “R validator for dataset QA (dup/outlier/leak checks, per-model and inter-model agreement)”.

- Appendix: include the script and a short run-guide (source the file, select dataset, inspect View() tables).

- Evidence table: add a small panel with: rows/cols, #near-dup pairs at τ=0.90, #cross-split pairs at τ=0.92, and κ for Grok/GPT-5/Gemini (paraphrased).

FPA (Weeks 9–10) (Weeks 9–10)

- Pipeline: patterns P mutated → P′ (semantics-altering), gated into host; success when runtime flag stays unset but model “believes” TARGET branch executes.

- Five case families validated; single- and multi-case runners, CSV summaries, and terminal screenshots captured.

C. ULO Mapping Skeleton (fill with concrete examples)

- ULO1 – Professional practice & industry context:

  - Example evidence: weekly comms cadence, CSIRO review slides, stakeholder feedback.

- ULO2 – Develop professional/personal skills:

  - Evidence: agile sprints; literature-to-implementation pipeline; validation workflow.

- ULO3 – Apply skills/knowledge in workplace:

  - Evidence: code-suite + prompt-suite + FPA pipeline; measurable outcomes.

- ULO4 – Business processes & org structures:

  - Evidence: meeting schedules, approvals, documentation standards, risk logs.

- ULO5 – Build professional networks:

  - Evidence: interactions with industry & academic supervisors; mid-review; feedback loops.

When completing the final report and PPT, cite at least one concrete artifact per ULO.

D. Slide Deck Plan (12 slides)

- Title & partners

- Problem & stakes

- Objectives & scope (WP1–WP3)

- Method (discover→design→defend→document; nine tactics; placements)

- Datasets & tooling

- Code-based attacks — coverage & cross-model insights

- Text-based attacks — grid, paraphrases, outcomes

- FPA — design, 5 cases, success condition

- Results snapshot — tables & figures (code/text/FPA)

- Defences & what helped (boundary awareness, reminders, structure)

- Impact vs ULOs & industry value

- Limitations & next steps

Slide Content Draft (v1 bullets)

S2 – Problem & stakes
• Prompt injection & pattern-bias can bypass naive guardrails.
• Developer risk: unsafe suggestions; org risk: policy/brand harm.

S3 – Objectives & scope
• Benchmark attackability of code- and text-LLM tasks.
• Design & evaluate a Familiar Pattern Attack pipeline.
• Identify pragmatic defences (prompt structure, reminders, gates).

S4 – Method
• 12-week sprints; 9 social-engineering tactics; start/mid/end placements.
• 4 prompting styles for code tests; cross-model matrix.
• Dataset QA via R; evidence-first logging/screens.

S5 – Datasets & tooling
• Prompt grids (direct/paraphrase), CSV logs, screenshots.
• CWE-121 demo with ASan/UBSan; FPA generators (single/multi-case).

S6 – Code-based results (highlights)
• Convergence on minimal safe fixes (LLONG_MAX checks, range 0≤i<N, snprintf, parametrised SQL).
• Anti-patterns flagged (clamping, type shifts); rejected in review.

S7 – Text-based results
• Direct prompts → refusals; conversational paraphrases → partial/safe-looking outputs.
• Technique-level patterns: urgency/attention-grab/persuasion more likely to elicit content.

S8 – FPA overview
• P → P′ mutation alters truth; gate uses P’s expected value; model “believes” gate passes.
• Success = runtime flag None but model predicts TARGET branch.

S9 – Results snapshot
• Tables: per-case outcome (pass/partial/success) across families.
• Figures: sanitizer reports; terminal runs; CSV snippets.

S10 – Defences
• Boundary-aware instruction + explicit reminders; structured prompts; validation gates.
• Live coding rules: bounds first; destination-sized copies; parameterised DB; avoid system().

S11 – Impact vs ULOs
• Professional practice, skills growth, workplace application, business processes, networks.

S12 – Limitations & next
• Mock FPA for mechanism clarity; extend to real models; broaden benchmark & automated guards.

E. One-Minute Pitch Script (draft scaffold – ~140 words) (draft scaffold – ~140 words)

Hook: LLMs can be socially engineered; subtle cues cause unsafe or incorrect behaviour.
Objective: Benchmark and harden models against prompt-injection and familiar-pattern bias.
Method: 12-week agile sprints; nine social-engineering tactics; placement tests; code-based suite; text-based suite; FPA pipeline generating semantics-preserving perturbations; validated datasets & R checks.
Results: Executed 5 FPA cases; reproduced exploit pathways; measured refusals vs leakage; identified defence patterns.
Impact: Practical guidance for safer deployments; clear mapping to ULOs (skills, practice, business context, networking).
Close: Three steps teams can take tomorrow: structured prompts, boundary reminders, and layered checks.

F. To-Collect / Gaps

- Weekly forms: W4, W11, W12

- Mid-internship review (signed) and any final sign-offs

- Final report template / rubric alignment notes

- Video script template

Drop each missing item here; we’ll link it back into Sections A–C immediately.