# ICT80004 Weekly Communication – Week #04

Student Name:

Arun Ragavendhar Arunachalam Palaniyappan

ID: 104837257

Commonwealth Scientific and Industrial Research Organisation (CSIRO)

Organisation:

Industry Supervisor: Dr. Shigang Liu

Date Prepared:

29/08/2025

Internship Week #:	4

| Day | Date | Task(s) completed |
| --- | --- | --- |
| 1 | Monday 25 Aug 2025 8 hours | - Completed the comparative results table for vulnerable code snippets tested on GPT-4/5, Grok, Gemini, Llama-3, and DeepSeek V1. - Recorded fixes and behaviours for integer overflow, null pointer dereferences, and array index out of bounds. - Compared how different prompting styles (Chain of Thought, Action, Debate, Encouragement) affected the quality and reliability of model responses. |
| 2 | Wednesday 27 Aug 2025 8 hours | - Finalised divide by zero and SQL injection test cases with fixes, explanations, and inferences. - Consolidated results from all five vulnerability categories into the Week 3 & 4 Vulnerable Code Testing Report. - Drafted initial taxonomy of attack categories and model failure patterns, mapping tested vulnerabilities to prompt injection risks and potential defences. |

Total hours completed for the week:  16

Plans for next week: #05 week (1– 5 Sept 2025)

Expand test cases to cover more vulnerabilities and refine categories.

Begin outlining the Prompt Injection Test Suite, mapping each case to taxonomy categories.

Add boundary and negative test cases (e.g., LLONG_MAX overflow, invalid indices, crafted SQL payloads) to confirm guard behaviour.

  Prepare a summary presentation of results and taxonomy progress for discussion in the next review meeting.

Acknowledgment / Appreciation mail from supervisor for work done for week #01 – week #03

Screenshot of Timely EMAIL communication update to the Supervisor at the end of week #04 sent on 29 August 2025 Friday at 3:00 PM (15:00).