# ICT80004 Weekly Communication – Week #05

Student Name:

Arun Ragavendhar Arunachalam Palaniyappan

ID: 104837257

Commonwealth Scientific and Industrial Research Organisation (CSIRO)

Organisation:

Industry Supervisor: Dr. Shigang Liu

Date Prepared:

05/09/2025

Internship Week #:	5

| Day | Date | Task(s) completed |
| --- | --- | --- |
| 1 | Monday 1 Sep 2025 8 hours | - Finalised the code-based testing suite by adding seven new cases: use-after-free, double free, buffer overflow, format string, command injection, path traversal, and uninitialised variable use. - Completed tables for all models (GPT-4/5, Grok, Gemini, Llama-3, DeepSeek V1) across four prompting styles (Chain of Thought, Chain of Action, Chain of Debate, Encouragement Learning). |
| 2 | Wednesday 3 Sep 2025 8 hours | - Verified fixes by compiling/running where applicable and recorded outcomes (compiles/runs, vulnerability prevented, notes). - Consolidated all code-based results (Weeks 3–5) into one document with explanations and inferences. |

Total hours completed for the week:  16

Plans for next week: #06 week (8 - 12 Sept 2025)

Start integrating boundary/negative inputs into the test suite (e.g., LLONG_MAX, invalid indices, crafted SQL payloads).

Map each code test to the taxonomy and begin drafting the Prompt Injection Test Suite structure for CSIRO platform models.

Prepare a brief slide deck to present the completed code-based phase and the next steps.

  Prepare a summary presentation of results and taxonomy progress for discussion in the next review meeting.

Screenshot of Timely EMAIL communication update to the Supervisor at the end of week #05 sent on 05 September 2025 Friday at 3:16 PM (15:16).