# ICT80004 Weekly Communication – Week #10

Student Name:

Arun Ragavendhar Arunachalam Palaniyappan

ID: 104837257

Commonwealth Scientific and Industrial Research Organisation (CSIRO)

Organisation:

Industry Supervisor: Dr. Shigang Liu

Date Prepared:

10/10/2025

Internship Week #:	10

| Day | Date | Task(s) completed |
| --- | --- | --- |
| 1 | Monday 6 Oct 2025 8 hours | - Completed the full five-case Familiar Pattern Attack (FPA) framework implementation and testing using mock LLM simulation. - Extended the pipeline to include all major patterns studied: - Vowel membership (drop ‘u’) - nth_prime off-by-one return - LSWR comparator tweak - In-range boundary variant - to_cents normalization (parentheses to negative) - Executed all cases successfully under mock evaluation, confirming the ability to trigger target branch activation through deception patterns while preserving runtime correctness. - Produced and finalised the comprehensive PPT – “FPA Multi-Case Study & Mock Execution Results”, documenting each case with code, runtime comparison, and outcome summary. - Verified full end-to-end success of the project pipeline — from research understanding, implementation, and testing, to documentation and presentation readiness. |
| 2 | Wednesday 8 Oct 2025 8 hours | - The experiments consistently validate the abstraction bias hypothesis described in the research paper. - Even simple, readable perturbations caused predictable static misinterpretations in the simulated LLM evaluation. - The generator and mock testing environment now provide a reusable structure for future cross-model or real LLM evaluations. - The team’s experimental and presentation objectives for the implementation phase (Weeks 1–10) are now complete. |

Total hours completed for the week:  16

Plans for next week: #10 week (13 Oct – 17 Oct 2025)

- Consolidate all project work from Weeks 1–10, including research summaries, code, results, and presentations.

- Prepare the final report and presentation for submission and supervisor review.

- Align feedback with academic and industry supervisors and ensure documentation completeness.

- Schedule the final joint presentation meeting to showcase consolidated results and project learnings.